Team fragile

December 5, 2016

Test plan project 2

irobots

Purpose:

Testing to see if the iRobots program fulfils the requirements specified by the document given by the client. Testing will be done by examining various input and output functions of the iRobots program.

Scope:

Essential requirements specified in the document will be tested.

Documents:

Requirement Document: “Class Project 2”

Project2 UML diagram

Repository (private) https://github.com/rpadilla6/fragile

Features to be tested:

- Deleting customer objects from the customer list and have changes persist with database

- Add customer objects from user input and have changes sync with the database

- Editing of customer objects and persistence with database

- Order functionality for customers

Distribution of Tasks:

Luke: Order testing

Ibrahim: Adding testing

Aaris: Delete testing

Ryan: Edit Testing

Alan: Edit Testing

Degree of tester independence:

Black Box testing: Requires no past programming experience just the knowledge of the requirements

Test Environment:

.cpp files using assert methods, or try google’s test environment

Schedule:

Tests should be written and everything should pass tests by end of sprint 3

Approval Process:

Print results of testing to file and share file on github for team verification.

Delete Customer:

- Pre-condition: customerlist should at least hold one customer object.

- User Perspective: Test the customer deletion capability

- System Perspective: *Soft delete customer from database, set active to 0.

- Successful delete: Search for a customer name, will delete customer with specified name from customer

- Unsuccessful delete: Cannot find customer to delete from list, will throw exception

- Example: Customerlist consists of customers FBI, OCRegister, Saddleback College. Delete FBI from customerlist and the object should not longer contain FBI, but the database should have an entry for FBI just with isActive set to 0. Trying to delete UCI from customerlist results in error, saying customer not found.

Testing Process:

- User will login to the administrator page

- Click on the add or delete customer button

- Input the name of customer the user wishes to delete

- If the name is found the customer will be *soft deleted

- If the name isn’t found the program will inform the user the customer want found

* To mark a record in a database for deletion or to temporarily prevent it from being selected. In order to actually delete the record, a "hard" delete or "permanent" delete function must be performed.

Add Customer:

- Pre-condition: User inputs customer information or the default constructor can be used. There are three constructors in total that must be tested.

- User Perspective: Test the customer adding capability

- System Perspective: Add customer to customerlist object and add customer to database if customer by that name doesn’t exist

- Successful add: Input valid customer, test default constructor and two other constructors

- Unsuccessful add: Input an invalid customer, i.e. with too long of a name.

- Example: Add default customer to customerlist. Printing out customerlist object should include newly added customer with correct data, that data should be reflected in corresponding database entry. Try adding an invalid customer to customerlist, an exception should be thrown upon customer creation and nothing should update.

Testing Process:

- User will login to the administrator page

- Click on the add or delete customer button

- Input the name of the customer the user wishes to add

- If the name exists already in the customer list, the program will inform the user the customer cannot be added again

- If the name doesn’t exist in the customer list, the new customer will be added and notify the user that the customer has been added to the list

The key to this test is verifying all data is the same between customer objects and entries in sql database

Edit Customers:

- Pre-condition: customerlist should at least hold one customer object.

- User Perspective: Edit attributes of a customer object

- System Perspective: Changes to customer object change entry in database

- For successful edit of customer object: Input valid data, exceptions will be handled by the methods calling the edit functions.

- For unsuccessful edit of customer object: Input invalid data

- Example: Change a customer’s name to “Apple Inc”, printing out customer name should reflect the change. Database entry for said customer should consist of the same data contained in the database object. Trying to change zip code to “2er35” should throw an exception, and thus maintain database integrity as well as customer object integrity.

Testing Process:

- User will login to the administrator page

- (Not sure if there is a button) Click on the edit customer button

- User inputs the specific data he wishes to edit from a customer

- User selects save button

- Changes will be reflected throughout the program

A pass and fail test should be applied to every accessor/mutator method in the class

Order Customer:

- Pre-condition: customerlist should at least hold one customer object

- User Perspective: Test add order functionality for customer

- System Perspective: Make sure order syncs with database

- Successful Order: Type in valid customer name, then order number of robots for said user.

- Unsuccessful Order: Typing invalid customer name will not allow orders

- Example: Customerlist consists of customers CIA, GE, Excalibur. Type in CIA and then select 1 robot1, 4 robot2’s, and 7 robot3’s and then submit order. Database should reflect change. Trying to type in Google will not allow user to order for a non-existent customer

Testing Process:

- User Clicks on the purchase a robot button

- User types in a customer name

- Selects the number of robots the customer desires

- If the customer name is not found inside the customerlist the order will not be allowed and the program will ask for a valid name

- If the name is found, the program informs the user that the order has been processed